Azure Well-Architected Framework Review

Automation Pillar Assessment and Modernization Roadmap

Terraform IaC | HCP Terraform | Azure DevOps | Ansible | Reusable Modules | Governance Automation

| Document Element | Description |
| --- | --- |
| Purpose | Automation pillar review document for an Azure Well-Architected Framework assessment. |
| Context | Azure platform using Terraform for Infrastructure as Code, HCP Terraform for remote execution/state and future private registry use, Azure DevOps for source control and CI/CD, and Ansible for configuration management. |
| Basis of Review | Current automation roadmap draft, branching/PR governance standard, and Terraform module architecture and enterprise reusability assessment. |
| Output | Assessment narrative, target operating model, recommendations by automation workstream, module remediation plan, phased roadmap, governance model, and success metrics. |

# 1. Executive Summary

An automation pillar should not be assessed as a set of individual tools but rather as an integrated operating model that covers how infrastructure is designed, reviewed, promoted, governed, configured, recovered, and measured. Terraform, HCP Terraform, Azure DevOps, and Ansible are already useful building blocks, but the current model is still transitional and should be strengthened before it can be considered a mature platform engineering capability.

The most important finding is that we need to solve two related but separate problems: release control and reusable module isolation. The proposed develop/main model can help manage near-term release risk, but it does not by itself solve the deeper module lifecycle issue. Production isolation for shared Terraform modules requires versioned module consumption, ideally through the HCP Terraform Private Registry, with explicit version pinning in environment root modules.

The direction I recommend is to stabilize the current operating model first, then move deliberately toward a governed platform model: standardized PR governance, reusable Azure DevOps pipeline templates, versioned Terraform modules, HCP workspace governance, policy-as-code, secrets automation, drift detection, Ansible governance, operational automation, and measurable delivery outcomes.

| Executive Theme | Assessment | Recommendation |
| --- | --- | --- |
| Branching and promotion | A close to a trunk-based model has been in operation, but with coupling issues from shared modules and live environment promotion are not isolated enough for the current module maturity level. | Adopt the interim develop/main model: develop for NP1 only, main for NP2/NP3/PROD. Treat it as temporary and define the conditions for returning to trunk-based delivery. |
| Reusable Module architecture | The module review shows a mixed estate: some modules are excellent, some good, some incomplete, and some too complex. | Properly architected reusable versioned modules with stable contracts suitable for explicit environment consumption. |
| Module lifecycle | Shared modules are currently too close to the consuming infrastructure code and mainly consumed through local paths or non-versioned patterns. | Move shared modules into a governed module catalog and publish through HCP Terraform Private Registry with semantic versioning and pinned consumption. |
| CI/CD | Validation activities exist or are being piloted, but enforcement is not yet uniformly embedded across repositories. | Create central Azure DevOps templates for Terraform validation, security scanning, speculative plans, approvals, and evidence capture. |
| Governance | Manual discipline is still doing too much work. Branch policies, PR standards, policy-as-code, and module release controls need stronger automation. | Automate governance through branch protection, required reviewers, PR templates, HCP policy sets, Azure Policy, and exception workflows. |
| Drift and operations | Drift risk is present due to local module consumption, broad modules, ignore_changes usage, and potential portal/manual changes. | Remove unjustified ignore_changes, improve module boundaries, and create remediation workflows. |

# 2. Automation Pillar Scope and Review Direction

For this WAF review, automation should cover the full lifecycle from engineering change to production operation. The scope is broader than pipeline execution. It includes how code is branched and reviewed, how modules are released and consumed, how environments are promoted, how policies are enforced, how configuration is applied, how drift is detected, and how operational evidence is produced.

| Domain | Current Direction / Observation | Gap to Close | Target Capability |
| --- | --- | --- | --- |
| Branching and promotion | A controlled develop/main interim model is being proposed to separate NP1 iteration from NP2/NP3/PROD promotion. | The model must be enforced through branch policies and should not become a permanent substitute for module versioning. | Time-boxed develop/main model with clear exit criteria toward trunk-based development. |
| PR governance | PRs exist, but the process needs a standard template, reviewer rules, validation evidence, and stronger production controls. | Self-approval and inconsistent reviewer expectations can weaken auditability and production safety. | Standard IaC PR template, branch protection, path-based reviewers, required build validation, resolved comments, and work item linkage. |
| Reusable modules | A growing Terraform module estate exists, but modules vary in completeness, interface quality, and lifecycle boundaries. | Some modules are too broad, too list-heavy, or rely on ignore_changes, which increases drift and consumer friction. | Versioned reusable modules with stable input contracts, tests, examples, and registry publication. |
| Module consumption | Some shared module patterns are too closely tied to local paths or mutable branches. | Production cannot safely remain on an approved module revision while non-production evaluates a newer one. | Pinned registry modules or pinned Git tags as an interim pattern. |
| Azure DevOps CI/CD | Pre-check pipelines and validation ideas are being developed. | Checks must be consistently required across repositories, not left as optional or manually invoked practices. | Reusable pipeline templates for fmt, validate, lint, security scans, secret scans, tests, speculative plans, approvals, and evidence. |
| HCP Terraform | HCP is part of the automation estate and the IaC control plane. | Workspace boundaries, module registry use, drift detection, policy sets, and apply permissions need formal standards. | One clear lifecycle boundary per workspace, private registry adoption, policy sets, drift detection, controlled applies, and variable sets. |
| Ansible | Ansible is used for configuration management, but the governance expectations need to be explicit. | Without linting, idempotency checks, secure variables, and controlled execution, Ansible can become manual scripting under another name. | Governed roles/playbooks with CI validation, secure secrets, inventory control, and production execution through approved automation. |
| Policy and compliance | Policy automation is a target capability but not yet mature enough to rely on as the main guardrail. | Manual review alone will not scale and will not consistently prevent non-compliant deployments. | HCP policy sets, Azure Policy, exception workflows, remediation tasks, and release evidence. |
| Security automation | Secret scanning, IaC scanning, dependency scanning, RBAC, Key Vault, and managed identity should be part of the standard delivery model. | Hardcoded credentials and long-lived secrets represent immediate audit and operational risk. | Shift-left security with blocking gates and secure workload/pipeline identity. |
| Operational automation | Runbooks, rollback, incident actions, and recovery need to be treated as automation scope. | Manual day-2 work creates variability, slower recovery, and limited audit evidence. | Repeatable operational runbooks, drift remediation, rollback procedures, and measurable recovery performance. |
| Observability and metrics | Pipeline logs exist, but logs alone are not a management system. | Leadership and engineering need visibility into delivery throughput, quality, drift, and policy outcomes. | Dashboards for DORA metrics, pipeline health, drift events, policy failures, module adoption, and MTTR. |
| FinOps automation | Cost governance is still an automation opportunity. | Tagging, cost ownership, budget alerts, anomaly detection, and rightsizing need consistent enforcement. | Automated cost visibility and ownership-based cost controls. |

# 3. Target Automation Operating Model

The target operating model is a governed platform engineering model. The goal is not simply to add more pipelines; the goal is to make the safe path the easiest path for engineering teams. The platform should provide standard modules, standard pipelines, standard policies, standard evidence, and clear ownership boundaries.

Branching: use develop for NP1 and main for NP2/NP3/PROD only as an interim model. Move back toward trunk-based development once module versioning, sandbox testing, and automated gates are mature enough.

Modules: publish reusable modules to the HCP Terraform Private Registry with semantic versioning, release notes, automated tests, documentation, and explicit version pinning in environment roots.

Workspaces: use one HCP workspace for one clear lifecycle boundary and one root module. Avoid allowing multiple workspaces or teams to manage competing parts of the same Azure resource.

CI/CD: use central Azure DevOps templates for Terraform and Ansible validation, security scanning, HCP speculative plans, approval gates, deployments, and evidence capture.

Policy: enforce governance through HCP Terraform policies and Azure Policy, with auditable exceptions that include owners, expiration dates, and compensating controls.

Security: remove hardcoded credentials, block secrets in commits and PRs, use Azure Key Vault where secrets remain necessary, and move toward managed identity or OIDC/federated authentication for pipelines and workloads.

# 4. Recommended Automation Workstreams

The following workstreams should be used as the structure for the automation pillar review and remediation plan. Each workstream has a clear assessment point, recommended direction, and practical remediation actions.

## 4.1 Branching Strategy and Environment Promotion

Current assessment: The current direction to introduce develop/main is reasonable, but it should be positioned as an interim risk-control model. develop should support NP1 iteration only, while main should represent production-ready code for NP2, NP3, and PROD.

Recommendation: Adopt the two-branch model with strict environment mapping and make the branch-to-environment relationship explicit in Azure DevOps and HCP Terraform. Do not use branch separation as a substitute for shared module versioning.

Remediation actions:

Map develop only to NP1.

Map main only to NP2, NP3, and PROD.

Require feature branches to merge through PRs.

Permit self-approval only on develop for quick np1 testing.

Prohibit self-approval and direct commits on main.

Require hotfix/* branches into main and back-merge into develop.

Define the criteria for retiring develop: versioned modules, working sandbox path, mature templates, and consistent policy gates.

Priority: High  this is the control foundation for all infrastructure promotion.

## 4.2 Pull Request Governance and Branch Protection

Current assessment: PR governance needs to become consistent across IaC repositories. The current direction should be strengthened with a standard PR template, branch policies, mandatory reviewers, validation evidence, and clear production impact classification.

Recommendation: Create one enterprise IaC PR standard and enforce it through Azure DevOps branch policies and repository bootstrap automation.

Remediation actions:

Create one PR template for IaC repositories.

Require change intent, risk and impact, validation performed, rollback plan, work item link, affected resources, security impact, and target environment.

Require successful validation before merges into main.

Require at least two approvers for production-affecting changes, shared module changes, and policy exceptions.

Reset approvals when new commits are pushed.

Require all comments to be resolved before completion.

Use path-based reviewers for networking, identity, security, shared modules, and production paths.

Priority: High --> inconsistent PR governance creates audit and release risk.

## 4.3 Azure DevOps CI/CD Standardization

Current assessment: CI/CD should not be implemented separately in every repository. Without reusable templates, pipeline drift becomes another form of platform drift.

Recommendation: Create central Azure DevOps templates for Terraform and Ansible, then onboard existing repositories through a controlled retrofit plan.

Remediation actions:

- Create a central pipeline templates repository.

- Standardize Terraform stages: fmt, validate, tflint, security scan, secret scan, test, HCP speculative plan, approval, and apply.

- Standardize Ansible stages: syntax check, ansible-lint, inventory validation, dry-run/check mode where practical, and controlled execution.

- Require pipeline evidence artifacts for PRs and release approvals.

- Use environment approvals and service connections aligned to environment criticality.

- Create repository bootstrap automation so new repos inherit branch policies, PR templates, pipeline references, and ownership metadata.

Priority: High  this creates repeatable engineering hygiene across the estate.

## 4.4 Terraform Module Versioning and Registry Strategy

Current assessment: The shared module strategy is the most important technical dependency for long-term branch simplification. Local path consumption and mutable branch consumption do not provide strong production isolation.

Recommendation: Move shared modules to HCP Terraform Private Registry and consume them through explicit version constraints. Use pinned Git tags only as a transitional option where registry publication is not ready.

Remediation actions:

Separate shared modules from environment root modules where and publish to the HCP Terraform Private Registry. And/or design reusable modules to completeness with distinct lifecycles

Pin module versions in environment roots.

Allow non-production to test newer changes to shared module versions while production remains on the last approved version.

Create module deprecation and upgrade guidance.

Priority: High  versioned module consumption solves the production isolation issue that branching alone cannot solve.

## 4.5 Terraform Module Architecture and Reusability

Current assessment: The module review shows a mixed module estate. Some modules are close to reusable quality, while others are too broad, incomplete, or likely to create drift because they combine resources with different lifecycles.

Recommendation: Standardize module design around clear lifecycle boundaries, stable input contracts, validation, documentation, and automated tests.

Remediation actions:

Split core resources from attachments, diagnostics, access assignments, DNS associations, child objects, and workload-specific extensions where ownership differs.

Use map(object(...)) for repeated named child resources to reduce order-based churn.

Use object(...) plus null for singleton optional blocks instead of single-item lists.

Add validation for mutually exclusive values and required combinations.

Document or remove every lifecycle ignore_changes block.

Create example patterns for approved consumption scenarios.

Require module tests before registry publication.

Priority: High - module quality determines whether the platform can scale safely.

## 4.6 HCP Terraform Workspace Governance

Current assessment: HCP Terraform remains the governed control plane for IaC execution, state, policy, plans, and module consumption. Workspace design must follow ownership boundaries.

Recommendation: Define an HCP workspace standard that covers naming, environment mapping, variable sets, run triggers, apply permissions, drift detection, and state ownership.

Remediation actions:

- Standardize workspace naming by application/platform, environment, and lifecycle boundary.

- Avoid multiple workspaces managing different parts of the same Azure resource unless the ownership boundary is explicit.

- Map workspace VCS branch settings to the approved branch model.

- Restrict apply permissions for higher environments.

- Document workspace owners and approvers.

Priority: High - poor workspace boundaries lead directly to drift, access issues, and unclear ownership.

## 4.7 Policy-as-Code and Azure Governance

Current assessment: Governance should not rely mainly on human reviewers. Reviewers are still important, but baseline controls should be automated before deployment and monitored after deployment.

Recommendation: Use both HCP Terraform policy sets and Azure Policy. HCP policies should prevent unsafe plans before apply. Azure Policy should monitor and remediate runtime compliance.

Remediation actions:

Start with mandatory tags, naming standards, allowed regions, allowed SKUs, diagnostic settings, encryption, private endpoint requirements, public network access restrictions, and network controls.

Implement HCP policies for Terraform plan-time checks.

Implement Azure Policy for runtime compliance and remediation tasks.

Create an exception process with owner, reason, expiration date, and compensating control.

Review policy exceptions frequently(quarterly).

Priority: High - policy automation reduces manual review burden and improves audit posture.

## 4.8 Security and Secrets Automation

Current assessment: The module assessment identified hardcoded credentials in test code, which should be treated as an immediate remediation item. More broadly, secrets and identity should be standardized across pipelines and workloads.

Recommendation: Move toward a secure-by-default delivery model: no secrets in code, blocking secret scans, Key Vault for required secrets, managed identity for workloads, and OIDC/federated authentication for pipelines where possible.

Remediation actions:

Remove hardcoded credentials from repositories and tests immediately.

Rotate any credential that may have been real or reused.

Add secret scanning to all commit and PR validation pipelines.

Use Azure Key Vault for secrets that cannot be eliminated.

Use managed identity for Azure workload access where possible.

Use OIDC/federated authentication for Azure DevOps to cloud authentication where feasible.

Automate secret rotation and access recertification.

Priority: High - credential hygiene is a direct security and audit requirement.

## 4.9 Ansible Configuration Management

Current assessment: Ansible should be governed as part of the same automation estate, not treated as informal operational scripting. Otherwise, configuration management can become a second path for drift.

Recommendation: Standardize Ansible roles, inventories, variables, secrets, validation, and execution paths. Production playbooks should run through approved automation, not from individual laptops.

Remediation actions:

Define a standard Ansible role and collection structure.

Standardize inventory ownership and environment grouping.

Run ansible-lint and syntax checks in PR validation.

Use check mode where practical for review and safety.

Add idempotency tests for critical roles.

Use Key Vault or an approved secrets mechanism for sensitive values.

Require production execution through controlled pipelines or approved automation runners.

Capture execution logs and evidence.

Priority: Medium to High - especially important where servers, VM extensions, domain joins, or post-provisioning configuration remain in scope.

## 4.10 Drift Detection and Remediation

Current assessment: Drift risk is present because of broad modules, ignore_changes usage, possible manual changes, local/shared module patterns, and unclear ownership boundaries.

Recommendation: Create a formal drift management process that distinguishes between unauthorized manual change, authorized emergency change, provider behavior, and module design issues.

Remediation actions:

Create triage categories for drift events.

Use auto-remediation only for low-risk, pre-approved cases.

Track repeat drift as platform debt.

Require documentation for every approved ignore_changes exception.

Report drift trends as part of platform metrics.

Priority: High - drift undermines the value of IaC and increases outage and audit risk.

## 4.11 Operational Automation and Runbooks

Current assessment: Operational automation should focus on repeatable, high-value day-2 tasks. Static runbooks are useful, but they should evolve into executable automation where the risk profile permits.

Recommendation: Identify the most frequent operational activities and automate them with appropriate approvals, logging, and audit evidence.

Remediation actions:

Identify the top recurring incident actions and service requests.

Automate safe tasks such as diagnostics collection, restart, scale, certificate checks, backup validation, and alert enrichment.

Use Azure Automation, Azure Functions, Logic Apps, pipeline-run runbooks, or other approved mechanisms based on risk.

Log all automation executions.

Require approval gates for high-risk production actions.

Keep manual runbooks only where automation risk outweighs value.

Priority: Medium - this reduces manual toil and improves recovery consistency.

## 4.12 Observability and Automation Metrics

Current assessment: Pipeline logs alone are not enough. Metrics are needed that show whether automation is improving speed, safety, quality, and operational stability.

Recommendation: Create an automation scorecard that combines engineering delivery metrics, policy outcomes, drift results, module adoption, and operational performance.

Remediation actions:

Track deployment frequency, lead time for change, change failure rate, MTTR, pipeline failure rate, policy failures, drift events, module adoption, and manual intervention rate.

Create dashboards for engineering teams and leadership.

Publish validation and release evidence from pipelines and use the metrics to prioritize platform backlog items.

Review automation metrics at least monthly during the modernization program.

Priority: Medium - essential for showing value and sustaining leadership support.

## 4.13 Platform Self-Service and Developer Experience

Current assessment: The target state should reduce dependency on individual DevOps engineers by making approved patterns easy for application teams to consume.

Recommendation: Create a paved-road model: approved modules with self-service enablement, starter repos, standard pipelines, examples, documentation, and clear support boundaries.

Remediation actions:

Update module catalog and document version guidance.

Provide starter repositories for common workload patterns.

Automate repository bootstrap.

Document how teams request or consume modules.

Measure module adoption and developer friction.

Create intake and feedback loops for platform improvements and use feedback self -service enablement.

Priority: Medium - self-service is where automation becomes a scalable platform capability.

## 4.14 FinOps Automation

Current assessment: Cost controls should be embedded in the same automation model as security and governance. Tagging, ownership, and budget visibility should not depend on manual cleanup.

Recommendation: Use policy and pipelines to enforce cost ownership metadata and create recurring cost visibility for teams.

Remediation actions:

Enforce required tags through Azure Policy and pipeline checks.

Create cost reporting by application, environment, cost center, and owner.

Add budget alerts and anomaly detection.

Review rightsizing and storage lifecycle opportunities.

Include cost impact discussion for major infrastructure changes.

Track untagged or incorrectly tagged resources as compliance issues.

Priority: Medium - FinOps automation helps turn cloud cost into an engineering-owned discipline.

# 5. Terraform Module Remediation Plan

The module strategy should be selective. It does not require a blanket rewrite. The better approach is to keep and standardize focused modules, refactor modules with good coverage but weak interfaces, and rewrite modules that combine too many lifecycles or hide drift. The table below translates the module assessment into a practical remediation plan.

| Priority | Module / Area | Assessment | Recommended Remediation |
| --- | --- | --- | --- |
| P0 | Hardcoded test credentials | Credentials were identified in module test code. This is the most immediate security issue. | Remove immediately, rotate if any value may be real or reused, replace with environment variables or mocked test values, and enforce secret scanning. |
| P0 | Storage Account | The module combines account lifecycle with containers, blobs, queues, tables, shares, and identity ignore_changes. This creates ownership and drift risk. | Rewrite into a module family: storage-account-core plus separate child modules for containers, queues, tables, shares, and blobs where required. |
| P0 | Application Gateway / Windows Web App | Large interfaces, nested list-heavy inputs, and drift workaround patterns make these difficult to consume consistently. | Refactor around approved platform patterns, stable map(object) inputs, object/null singleton blocks, Key Vault certificate handling, examples, and tests. |
| P1 | Key Vault | Vault lifecycle and access lifecycle are coupled, and access-policy-centric patterns can create enterprise drift. | Split vault creation from RBAC/access assignment. Prefer RBAC-first where appropriate. Keep private endpoint, diagnostics, keys, secrets, and certificates as companion modules. |
| P1 | Event Grid | Topic and subscription ownership are coupled, which is a poor fit when different teams own topics and subscriptions. | Split into eventgrid-topic and eventgrid-subscription modules. Allow existing topic ID input and support filters, dead-letter, retry, and identity patterns. |
| P1 | Private Endpoint | DNS zone group ownership and connection model may conflict with central networking ownership. ignore_changes is also present. | Validate resource ID vs alias patterns, make DNS zone group optional, and document or remove ignore_changes. |
| P1 | Network Security Group | NSG creation and subnet association are coupled; rules can become order-sensitive. | Split association or make it optional. Use map(object) keyed by rule name and validate priority uniqueness. |
| P1 | Windows VM | The module has strong enterprise coverage but too many responsibilities in the base contract. | Keep VM, NIC, OS disk, data disk, identity, and availability handling in the core module. Move AD join and guest extensions to companion modules. |
| P2 | NAT Gateway | The module is understandable but has incomplete zone support, count-based repeated resources, and coupled subnet attachment. | Finish or remove zone support, use for_each with stable keys, support existing public IP IDs, and consider a separate association module. |
| P2 | Action Group | The module is focused but receiver coverage is narrow, and examples should not expose webhook-like tokens. | Expand receiver support where required and remove sensitive example values. |
| P2 | Application Insights / Managed HSM / VNet Peering | These are generally focused and closer to reusable quality. | Standardize documentation, examples, validation, diagnostic patterns, and registry release process. |
| P2 | Synapse / APIM API / APIM Product | Useful modules, but some companion boundaries and examples need to be clearer. | Document lifecycle boundaries and add companion modules for diagnostics, policies, operations, pools, access, and relationships as needed. |

# 6. Recommended Roadmap

The roadmap should be sequenced in order to get immediate control improvements while building toward the strategic platform model. The first 30 days should focus on reducing risk and creating consistency. The next 60 days should establish the module and pipeline foundation. The 90-180 day horizon should mature the platform model and reduce manual operations.

| Phase | Timeframe | Primary Goal | Key Deliverables |
| --- | --- | --- | --- |
| Phase 1 | 0-30 days | Stabilize governance and reduce immediate risk. | Confirm develop/main model; enforce branch policies; publish IaC PR template; add mandatory validation gates; remove hardcoded credentials; implement secret scanning; define repository bootstrap standard. |
| Phase 2 | 31-60 days | Standardize CI/CD and begin module versioning. | Create central ADO templates; define module release/versioning rules; publish pilot modules to HCP registry; convert one pilot workspace to pinned module consumption; enable drift detection on critical workspaces. |
| Phase 3 | 61-90 days | Embed governance and platform enablement. | Implement HCP policy sets and Azure Policy baseline; create sandbox testing path; standardize Ansible CI execution; build automation dashboards; define trunk-based transition criteria. |
| Phase 4 | 90-180 days | Scale platform engineering capability. | Retire production-critical local path module consumption; refactor P0/P1 modules; expand self-service catalog; automate priority runbooks; integrate FinOps automation; evaluate retirement of develop branch once prerequisites are met. |

# 7. Implementation Backlog

| Epic | Priority | Recommended Backlog Items |
| --- | --- | --- |
| Branch and PR Governance | High | Create PR template; apply branch policies to develop and main; enforce no direct commits to main; configure reset approvals; define path reviewers; document hotfix and back-merge process. |
| ADO Pipeline Standardization | High | Build reusable Terraform validation template; add secret scanning; add tflint/security scanning; add speculative HCP plan; retrofit existing repos; publish evidence artifacts. |
| Module Registry and Versioning | High | Define semantic versioning; create release workflow; pilot HCP registry publication; update selected environment roots to pinned module versions. |
| P0 Module Remediation | High | Remove hardcoded credentials; rewrite storage module family; refactor Application Gateway and Windows Web App patterns; document or remove ignore_changes. |
| Policy-as-Code | High | Define mandatory controls; implement HCP policy set; align Azure Policy; create exception workflow; publish policy evidence. |
| HCP Workspace Governance | High | Standardize workspace naming; align branch/environment mapping; restrict applies; configure variable sets; enable drift detection; define ownership. |
| Ansible Governance | Medium | Create Ansible standards; add ansible-lint; define inventory approach; integrate secure secrets; require approved execution path for production. |
| Observability and Metrics | Medium | Define DORA and automation metrics; create dashboards; track drift, policy failures, pipeline failures, module adoption, and manual intervention. |
| Self-Service Enablement | Medium | Create module catalog; publish examples; automate repo bootstrap; publish developer onboarding guidance. |
| Operational Automation | Medium | Identify top recurring tickets; automate safe runbooks; log execution; integrate approvals for high-risk actions. |
| FinOps Automation | Medium | Enforce tags; create cost ownership dashboards; implement budget/anomaly alerts; track cost impact for major infrastructure changes. |

# 8. Governance and Ownership Model

The automation pillar will only remain effective if ownership is explicit. Avoid a model where every team owns a different interpretation of Terraform, pipelines, PR controls, and Ansible execution. The following ownership model is recommended.

| Role / Group | Primary Responsibility |
| --- | --- |
| Engineering Enablement / Platform Team | Own module catalog, pipeline templates, HCP workspace standards, repo bootstrap automation, and the platform backlog. |
| Application Teams | Consume approved modules and templates, own workload configuration, validate plans, supply rollback plans, and follow PR/change standards. |
| Security / Compliance | Define security requirements, scan thresholds, exception standards, policy controls, and audit evidence requirements. |
| Cloud Operations | Own operational runbooks, drift triage, incident automation, recovery evidence, and day-2 reliability workflows. |
| Architecture Review Board | Approve major module patterns, lifecycle boundaries, platform exceptions, and deviations from the standard architecture. |
| Change / Release Management | Consume pipeline evidence, govern production-impacting approvals where required, and align CAB/change records with automated release evidence. |

# 9. Success Metrics

Automation maturity should be measured using operating metrics, not only project completion. These metrics should be reviewed monthly during the modernization effort.

| Metric | What to Measure | Why It Matters |
| --- | --- | --- |
| Module adoption | Percentage of workloads consuming versioned HCP registry modules. | Shows whether module standardization is becoming the default consumption model. |
| Pipeline standardization | Percentage of IaC and Ansible repos using central Azure DevOps templates. | Shows whether delivery controls are consistent across repositories. |
| Validation compliance | Percentage of PRs passing fmt, validate, lint, secret scan, IaC scan, tests, and plan review. | Shows whether quality and security gates are actually enforced. |
| Drift rate | Number of drift events by workspace and time to remediation. | Shows whether IaC remains the source of truth. |
| Change failure rate | Failed deployments, failed applies, emergency fixes, and rollback events. | Shows whether automation is improving production safety. |
| Lead time for change | Time from PR creation to validated deployment. | Shows whether governance is improving control without blocking delivery. |
| Manual intervention rate | Number of recurring manual fixes, runbook executions, or support tickets required to restore steady state. | Shows whether operational automation is reducing toil. |
| Security posture | Secrets detected, unresolved critical IaC findings, expired exceptions, and privileged access issues. | Shows whether security automation is reducing risk. |
| Cost governance | Tagged resources, cost owner coverage, budget alert coverage, and anomaly response time. | Shows whether FinOps controls are embedded in the platform. |

# 10. Final Recommendation

For a final recommendation, use the automation pillar as the organizing structure for a broader platform modernization effort. Do not treat branching, terraform modules, HCP Terraform, Azure DevOps pipelines, Ansible, security scanning, and drift detection as separate initiatives. They are connected parts of one operating model.

Adopt the develop/main model now but explicitly label it as an interim control model. develop should support NP1 speed; main should be the production-ready path for NP2, NP3, and PROD.

Prioritize shared module versioning and HCP Terraform Private Registry adoption because this solves the production isolation problem that branching alone cannot solve.

Refactor Terraform modules by ownership and lifecycle boundary. Core resources should be separate from child resources, access, diagnostics, DNS associations, and workload-specific extensions where those concerns change independently.

Create a central Azure DevOps pipeline template framework and repository bootstrap process so every new and existing repo can inherit the same PR, validation, security, and deployment controls.

Govern Ansible as part of the same automation estate, with linting, idempotency checks, secure variables, controlled execution, and audit evidence.

Implement policy-as-code, secrets automation, operational runbooks, observability, and FinOps controls as part of the same roadmap, not as disconnected follow-up tasks.

Executing this roadmap in the recommended sequence, we can move from tool-level automation to a governed platform engineering model that is safer, more repeatable, easier to audit, and easier for engineering teams to consume.

11. IaC Discovery Inventory and Mapping

To complete IAC discovery, requires the establishment of a structured inventory of repositories, modules,

workspaces, pipelines, and execution flows. This ensures traceability, ownership clarity, and a foundation for

remediation planning.

11.1 Module Inventory: captures all reusable and application-specific modules and their maturity state. Then review/re-architect to ensure the target state is simple: each base module owns one clear lifecycle, control-plane resources stay separate from data-plane children, and teams complete common use cases by calling companion modules and thin pattern compositions instead of stitching custom logic in every application stack.

# Design Rules

- One module owns one primary lifecycle boundary.

- Control plane and data plane must not live in the same reusable base module.

- Access, diagnostics, private connectivity, and workload-specific extensions should be separate companion modules unless they are inseparable from the Azure resource itself.

- Use map(object(...)) for repeated named children and object(...) plus null for singleton nested blocks.

- lifecycle.ignore_changes is allowed only as a documented exception for a provider bug, Azure non-determinism, or deliberate split ownership.

- Every module must publish the same contract quality: validation, examples, tests, versioning, and standard outputs.

- Common use cases should be delivered as thin composition patterns that assemble the catalog without collapsing lifecycle boundaries.

# Module-by-Module Re-Architecture

# Purpose

This section explains why some modules should be broken down into smaller companion components and what kinds of enterprise requirements usually force that separation. The short version is that the recommended splits are not for elegance alone. They are to avoid drift, reduce blast radius, support different owners, and make the same base modules usable across many applications without custom stitching.

## i. Compute

| Module | Target Core Scope | Separate Companion Modules | Key Issues/review notes | Action |
| --- | --- | --- | --- | --- |
| Windows VM | VM, OS disk, base NIC, identity, availability set or zone selection. | Keep base vm module with NIC, OS disk and availability set and separate: vm-data-disks, vm-domain-join, vm-guest-extensions, vm-extra-ip-config, vm-monitoring | The VM itself is a stable platform object, but domain join, disk partitioning, custom scripts, and guest extensions are post-provisioning operational behaviors. Keeping them together makes the VM module heavy and turns guest-configuration failures into compute deployment problems. | Refactor |
| Windows Function App | Service plan reference, function app, identity, base site config, core app settings. | VNet integration, private endpoints, auth providers, backup configuration, deployment slots, and monitoring wrappers. | The base app should stay simple so teams can deploy a function app without inheriting every possible auth, backup, slot, and networking variation. Optional features create a much cleaner and more reusable contract when separated. | Refactor |
| Windows Web App | Service plan reference, web app, identity, base site config, app settings. | Auth, private access, VNet integration, custom domains, slots, and app-specific operational features. | Web App modules become difficult to consume when site config, auth, networking, domains, and operational features are all bundled into one contract. Separation keeps the base site usable across simple and advanced workloads. | Major Refactor |
| Container Agent | Container runtime, container group, identity, registry authentication. | Network controls, secret mounts, and observability wrappers. | The runtime and container group are not the same concern as network restrictions, secret delivery, and monitoring. Splitting those pieces keeps the runtime module thin and easier to reuse. | Expand |
| Availability Set SQL | Do not keep this as a reusable base module. Treat it as a solution pattern only. | SQL guest configuration, AD join, disk layout, backup, and monitoring. | This is more of a workload solution than a reusable base module because it crosses compute, storage, domain join, and SQL guest-configuration boundaries. Treating it as composition lowers blast radius and reuse friction. | Rewrite as Composition |

## ii. Data, Security, and Analytics

| Module | Target Core Scope | Separate Companion Modules | Key issues/ review notes | Action |
| --- | --- | --- | --- | --- |
| Key Vault | Vault only: SKU, soft delete, purge protection, network ACLs, tags, timeouts, and standard outputs. | RBAC, access policies, private endpoints, diagnostics, alerts, secrets, keys, certificates, backup, and rotation policy. | The vault lifecycle is stable compared with access changes, secret rotation, certificates, private connectivity, and diagnostics. Keeping all of that in one module creates one of the most common enterprise drift patterns. | Major Refactor / Split |
| Key Vault Managed HSM | Managed HSM resource, tenant, network ACLs, purge and soft delete settings. | RBAC, private endpoints, diagnostics, and managed keys. | Managed HSM is a high-control platform service. Its access model, private access, and key lifecycle usually have tighter governance than the base HSM resource itself. | Adjust |
| Storage Account | Storage account only. | Containers, blobs, queues, tables, shares, private endpoints, diagnostics, CMK, immutability, lifecycle rules, and RBAC. | Storage accounts are classic examples of control-plane and data-plane lifecycle separation. If containers, blobs, queues, tables, and shares stay in the same module, application teams are forced into the platform resource lifecycle. Remove ignore_changes on identity unless there is a documented exception. | Rewrite as Module Family |
| MSSQL database | SQL server core with optional single database baseline if same owner. | Databases, auditing policies, threat detection, private endpoints, failover, and access management. | SQL server creation, database creation, auditing, threat detection, and private networking often change independently. Keeping them together works only when one owner controls the whole database platform. | Keep and Extend |
| Synapse | Workspace only. | Filesystem creation, pools, diagnostics, private access, CMK, and access controls. | Workspace bootstrap, storage dependencies, networking controls, pools, and access management do not always come at the same time. Separation keeps the workspace module usable whether storage and networking are platform-owned or not. | Major Refactor |

## iii. Networking and Edge

| Module | Target Core Scope | Separate Companion Modules | Key issues/ review notes | Action |
| --- | --- | --- | --- | --- |
| Application Gateway | Application Gateway resource and the nested configuration that Azure requires to live on that resource. | WAF policy ownership, diagnostics, public IP lifecycle, and certificate sourcing patterns. | The gateway itself must own its routing model, but security policy, diagnostics, public IP strategy, and certificate sourcing often have different owners and approval paths. Splitting those concerns makes the gateway reusable without forcing one giant interface. | Major Refactor |
| Load Balancer | Load balancer, frontend IP configuration, backend pools, health probes, and rules. | Public IP lifecycle, outbound rules, diagnostics, and backend or attachment wrappers. | The core load balancer is stable, but frontend IP creation, outbound rules, and backend or attachment behavior may differ by environment. Separation keeps the base module smaller and more predictable. | Adjust |
| Networking (VNet) | VNet, subnets, subnet delegations, and VNet DNS settings. | DDoS plan, Network Watcher, route-table attachments, NAT attachments, and some DNS link behavior. | Keep VNet and subnets together, but separate platform-level concerns like DDoS and Network Watcher. Publish hub, spoke, and workload VNet examples. | Keep with Boundary Cleanup |
| Private DNS | Private DNS zone only. | VNet links, record sets, and resolver integrations. | DNS zone lifecycle is often stable, while VNet links and record management are operationally different and may be owned by different teams. | Refine |
| Network Security Group | NSG and rules only. | NSG associations, ASG associations, extra IP configurations, and public IP attachments. | NSG rules can be reusable, but attaching an NSG to a subnet or NIC is often a separate decision with a different owner. Keeping association separate avoids ownership collisions. | Adjust / Refactor |
| Network Interface | NIC and primary IP configuration only. | Public IP creation, public IP attachment, subnet associations, and diagnostics. | The NAT gateway resource is simpler than the public IP lifecycle and subnet attachment decisions around it. Splitting those concerns supports both centrally managed and app-owned network models. | Adjust |
| NAT Gateway | NAT gateway only. | nat-public-ips, nat-public-ip-association, nat-subnet-association, nat-diagnostics | Finish zone support or remove it, replace count with stable keyed for_each, support existing public IPs, and separate subnet attachment when ownership differs. | Adjust / Refactor |
| Private Endpoint | Private endpoint and service connection only. | DNS zone group attachment and static IP specialization. | The private endpoint itself can be app-owned, but DNS zone group management and static IP behavior may be centrally managed or controlled by network standards. | Adjust / Refactor |
| VNet Peering | One-way VNet peering only. | patterns/vnet-peering-pair | Add stronger validation, document directional ownership, and publish cross-subscription and hub-spoke examples. | Keep and Standardize |

## iv. Integration and API Platform

| Module | Target Core Scope | Separate Companion Modules | Missing or Add Before Publish | Action |
| --- | --- | --- | --- | --- |
| APIM Service | APIM service, identity, core networking mode, custom domains, and diagnostics baseline. | APIs, products, backends, named values, policies, loggers, and subscriptions. | The APIM service is a platform asset with a long lifecycle, while APIs, backends, products, policies, and named values change with application delivery. Splitting them avoids constant churn in the service module. | Major Refactor |
| APIM API | API resource only. | Operations, policies, diagnostics, releases, version sets, and tags. | An API lifecycle is broader than just the API resource. Operations, policies, releases, and diagnostics often need to change independently without changing the API shell every time. | Adjust |
| APIM Product | Product only. | API links, group links, product policies, and subscription handling. | Products are small and reusable, but their relationships to APIs, groups, policies, and subscriptions often change independently. Keeping those links separate keeps product lifecycle cleaner. | Adjust |
| APIM Backend | Backend only. | Backend auth configuration, certificates, and secret material sourcing. | Backends are useful as their own module, but auth, certificates, and secret sourcing should not be buried inside the backend definition because those have separate rotation and security concerns. | Keep and Standardize |
| Event Grid | Topic only. | Subscriptions, dead-letter settings, private access, and diagnostics. | Topics and subscriptions often belong to different owners. Split topic ownership from subscription ownership, allow subscriptions against existing topics, convert subscriptions to stable keyed inputs, and complete coverage for filters, delivery, retry, dead-letter, and identity. | Major Refactor / Split |

## v. Observability and Operations

| Module | Target Core Scope | Separate Companion Modules | Missing or Add Before Publish | Action |
| --- | --- | --- | --- | --- |
| Application Insights | Application Insights resource only. | Alerts, web tests, dashboards, and workbooks. | Application Insights is small and reusable as a core service, but web tests, alerting, and workbooks usually evolve with operations rather than the telemetry resource itself. | Adjust |
| Log Analytics | Workspace only. | Diagnostics onboarding, alerting, data collection rules, and bundled observability add-ons. | The workspace is a shared platform capability. Onboarding diagnostics, data collection, and attached services should not all be hidden inside the workspace lifecycle. | Adjust |
| Action Group | Action group only. | Alert rules remain separate modules. | The action group itself is a focused reusable object, but alert rules should stay separate so different services can use the same receivers without sharing one alert lifecycle. | Adjust |

# What Happens If the Modules Are Not Split

- Small changes create large plans that are harder to review and riskier to approve.

- Teams begin using manual portal changes because the shared module is too heavy or too restrictive.

- ignore_changes gets added to suppress drift instead of fixing ownership boundaries.

- Application teams fork modules because the base contract does not fit their use case cleanly.

- Security, networking, and app teams end up competing over the same resource state.

- Imports and state reconciliation become routine because Terraform ownership is not clearly bounded.

- pattern-synapse-private: synapse-core + synapse-filesystem + synapse-network-controls + synapse-private-endpoint + synapse-diagnostics

# Bottom Line

The current estate does not need a blanket rewrite. It needs a catalog redesign. Keep the focused modules, refactor the broad modules into module families, and use thin pattern compositions to deliver complete use cases without mixing lifecycles. That is the cleanest path to reduce drift, avoid stitching, and make the catalog safe for broad enterprise reuse.

11.2 Key Discovery Findings

- Inadequate module components create deployment risk and drifts.

- CI/CD pipelines are not consistently standardized across repositories.

- Drift detection is automatic through terraform cloud without an automated remediation.

- Module ownership and are not clearly defined.