## Slide 1
What Will Actually Reduce Drift Over Time
Branching is one control. Stable modules, drift discipline, and a sandbox path are the bigger remediation levers.
2. Module completeness
Expand reusable modules to support common application needs directly
Reduce local wrapper chains and per-app customization
Treat module usability gaps as a root cause of drift
3. Drift controls
Review lifecycle ignore usage and remove unnecessary exceptions
Reduce manual infrastructure changes outside Terraform
Add regular drift review and ownership expectations
4. Sandbox environment
Create a safe environment where feature-branch testing can happen before main
Reduce pressure to keep develop as a permanent branch
1. Branching controls
Use develop for NP1 and main for NP2/NP3/PROD initially
Run linting and security checks on commits and PRs
Future state will only use main branch for all environments
What new branching strategy solves now
Separates lower-risk NP1 delivery from stricter higher-environment promotion
Creates a clearer PR and approval path
Reduces accidental promotion via merge and review gates
Supports validating delivery workflow before wider rollout
What new branching strategy does not solve
Incomplete Terraform modules requiring local wrappers
Lifecycle ignore patterns and manual portal changes
Missing reusable patterns and app-specific dependencies
Environment-specific configuration debt outside branching

## Slide 2
Recommendation for the PoC and follow-on work
Now
Run the PoC to validate branching, PR flow, and pipeline mechanics.
Next
Use findings to size remediation of incomplete modules and drift controls.
Then
Build or improve reusable modules so common app patterns are directly supported.
Target state
Retire develop when sandbox testing and module completeness make trunk-based delivery practical.
Takeaway: use branching to stabilize promotion now; reduce drift through better modules, stricter Terraform discipline, and a real sandbox path.